## Slide 1: SISC Small Group Kickoff
AIRA

## Slide 2: SISC Small Work Groups
Tightly scoped to a specific topic
Time limited, the group meets for four weeks
Interest is driven by community
  Three or more organizations/interests, including IIS
  A champion willing to spearhead effort
  All group members committed to provide specific help to group
Proposed guidance is brought back to SISC for discussion

## Slide 3: What will be created?
Guidance document
  Specific technical guidance
  Proposal only, SISC will review
Test cases
  Testable scenarios that verify adherence to guidance
Technical demonstrations
  Prove workability of guidance
  Provide reference implementation

## Slide 4: Project Intensity
Chart: 
| Week 1 | Week 2 | Week 3 | Week 4
Project Intensity & Commitment | 1 | 5 | 15 | 5
Project Setup
Orientation and Discussion
Work Together
Work Finalized

## Slide 5: Virtual Meeting
25 hour period where the entire group meets
  From the afternoon until morning of the next day
  Allows for team to operate on different timezones
  Team needs to be committed to removing conflicting meetings
Bring group together in the afternoon of the first day
  Split into smaller working groups to focus on deliverables
  Come back together as needed
Bring group back together at the end on the second day
  Show accomplishments, determine status of deliverables

## Slide 6: Project Progression
Week 1: Project Setup
  Group is formed, first Meeting, schedule set
Week 2: Orientation and Discussion
  All information gathered, initial ideas shared, scope set
Week 3: Work Together
  Virtual meeting
Week 4: Finalize Work
  Prepare for SISC presentation

## Slide 7: Group Tools
GitHub
  Project board & task tracking
  Wiki page with team resources and information
  File sharing
Slack
Uber Conference

## Slide 8: Setting Scope
Technical work group
  Not policy work group
  We can’t say what ought to be or what will be
Technical Toolbox
  Prepare for different scenarios
  Need guidance that can be implemented quickly

## Slide 9: User Stories
Start with user stories
  We don’t know how this might be used in the future
  But we need to think about how we imagine it being used
Paint a picture
  What does “done” look like?
  Conditions of satisfaction

## Slide 10: Thank You!

## Slide 11: Additional Slides

## Slide 12: Week 0: AIRA Prepares
AIRA setups tools:
  GitHub, Slack, Uber Conference
AIRA identifies and pulls together preliminary group
  Champion
  Members

## Slide 13: Week 1: Project Setup
Tasks for small group champion
  Propose meeting schedule
  Begin collection of relevant resources and information
  Create project wiki
  Create proposal for scope and deliverables
  Begin creating tasks needed to meet deliverables
  Meet with group members and determine what they will contribute
    Obtain commitments for specific deliverables
    Obtain commitments to clear calendar for “working day”
    Organize into smaller teams focused on Guidance, Tests, or Software

## Slide 14: Week 2: Orientation and Discussion
Meet with small group
  Introductions
  Frame problem to be solved
  Review background material and work already completed
Request proposals for possible solutions
Allow time for review and response
  Try for short but regular touch points
Come to agreement on which solution(s) will be defined
Finalize tasks and deliverables, assign to group members

## Slide 15: Week 3: Work Together
Members will begin work separately
Come together for one “virtual day”
  All members should be “out-of-office”, committed to this project
  Meet all together on the same virtual line
  Try to complete all tasks on this day

## Slide 16: Week 4: Work Finalized
All tasks that will be completed are moved to “Done”
  Final version of proposed guidance is released
  Final version of test cases are released
  As appropriate: software is available, or committed, or deployed
Wiki page is updated with the latest information
Presentation of work accomplished is given to SISC